## Slide 1: Post Mortem
Coeur d’Game
Notes: Jacob Introduce team

## Slide 2: Basic Breakdown
TL1: Jacob
Level generation
TL2: Lacey
Player logic, scene management, HUD
TL3: Michael
Weapons and pickups
TL4: Caleb
Enemy logic
TL6: Joe
Sounds
Notes: Each member introduces themself and their feature

## Slide 3: GRASP and Execution Analysis
Successes:
Organization of Git
  No merge errors
Separation of features, cohesion
  No development broke other’s code
Regular and frequent meetings
  Consistent schedule and goals
  Clear and open communication
Challenges:
Imbalance of progress
  Some features further developed than others
Coupling and integration
  “Talking” to each other’s features
Lack of understanding across features
Notes: S: Jacob, Lacey, Caleb C: Michael, Lacey, Joe

## Slide 4: Project Changes
Harder internal deadlines for individual deliverables
  Addresses imbalance of progress
Regular pair programming for feature integration
  More integration across features early into development
  Addresses coupling
Team handbook
  Abstract documentation (how to use it, not how it works)
  Addresses understanding
  Ex: Sound
Notes: Michael, Lacey & Jacob, Joe

## Slide 5: Course Changes
TL1 present before TL2
Remove Platformer assignment
  Distracted from other deliverables
Pair programming introduced sooner
  Diverse feature integration
  “Integration days” once every other week
Clearer presentation guidelines
More balanced student/instructor lectures
  Instruction for deliverables (testing, AI, etc.)
Reference material
Notes: Jacob, Lacey (2), Michael, Jacob, Caleb

## Slide 6: Pair Programming
Our Project:
Player animations
  Lacey: Run
  Jacob: Idle
  Michael: Jump
  Caleb: Dead
Possible Projects:
Porting to mobile
Push enemy back during attack
Sound
Notes: Lacey, Michael, Caleb, Joe